Project Charter Template

Agile Software Engineering Capstone

| Document field | Team entry |
| --- | --- |
| Project title | Savings Management |
| Team name | Stack Underflow |
| Team members | Zane, Jeff, Jaron, Saw |
| Project manager or team lead | [Enter the student responsible for coordinating the charter] |
| Project sponsor | Commerce Bank |
| Customer or client | Commerce Bank, Bank Users |
| Instructor | Shah, Syed Jawad Hussain |
| Start and target end dates | [Enter the course project dates] |
| Version status and date | 0.1 Draft, September 23, 2026 |

## Revision history

| Version | Date | Author | Change and approval |
| --- | --- | --- | --- |
| 0.1 | [Date] | [Name] | Initial draft |
| [Version] | [Date] | [Name] | [What changed and who approved it] |

# 1 Project Purpose and Authorization

This section explains why the project should exist and gives the team authority to proceed. Describe the problem before proposing detailed features.

## 1.1 Problem or opportunity

## Most people find it difficult to allocate small amounts of money for saving purposes while still managing their everyday buying expenses. It becomes hard to track how one is progressing towards his or her financial goals when there is no set plan of savings, and there is no definite goal being worked towards. There may not be much awareness on the part of the user as to how close he or she is to achieving the savings goal.

## 1.2 Project justification

| Decision test | Team explanation | Evidence or source |
| --- | --- | --- |
| Needed | The project meets the need for an easy way for users to save toward their emergency funds and personal finance goals. | Team brainstorming: Commerce Bank financial component requirement |
| Feasible | The project can be completed within a semester because it is a fully defined full-stack app that uses React, Bootstrap, ASP.NET Core, C#, and SQLite. We will use simulated financial transactions rather than real banking connections. | [Skills, technology, time, prototype, or available support] |
| Optimum | Through this project, there will be the ability to demonstrate front-end development, back-end development, database development, authentication, financial business logic, testing, and deployment without engaging in actual financial transactions through the project. | [Expected value compared with realistic alternatives] |

## 1.3 Product vision

## This application works as an online financial management tool to help people save their money to reach certain financial goals, and this app tracks the transactions and automatically saves the rounded-off amount towards an emergency fund, then activates wish list goals once the targeted emergency fund is reached and gives feedback on progress and notifies the users with the available balance to purchase wish list items.

## 1.4 Authority to proceed

| Authorization item | Entry |
| --- | --- |
| Decision | Revision required |
| Conditions | Finalize the scope, confirm team roles, establish the technology and stack, such as GitHub repos, and get feedback from the professor on the proposed financial workflow before implementation. |
| Authority granted | Once the professor approves, we can proceed with the requirements, planning, architecture of the project, API design, database design, Sprint 1, and so on. |

# 2 Stakeholders and Team Authority

Identify everyone who can affect the project or is affected by its outcome. Record their needs and decision authority so the team knows whom to consult.

## 2.1 Stakeholder register

| Stakeholder or group | Interest needs or expectations | Decision or contribution | Contact or review cadence |
| --- | --- | --- | --- |
| Project sponsor | [Expected business value and constraints] | [Approves vision or major scope changes] | [Name and meeting schedule] |
| Customer or client | A convenient w | [Provides domain feedback and acceptance input] | [Name and schedule] |
| Target users | [User goals and usability needs] | [Participate in interviews or validation] | [How and when the team will obtain feedback] |
| Instructor | [Course requirements and evaluation expectations] | [Clarifies course scope and assesses work] | [Office hours or course channel] |
| Student team | [Clear responsibilities and workable collaboration] | [Builds, tests, documents, and demonstrates the product] | [Team channel and meeting schedule] |
| [Other stakeholder] | [Needs and expectations] | [Decision or contribution] | [Contact or cadence] |

## 2.2 Team roles and responsibilities

| Team member | Primary role | Charter responsibility | Decision authority or backup |
| --- | --- | --- | --- |
| Zane | Frontend / Function Logic | Frontend integration, application behavior | [Decision area or backup person] |
| Jeff | Backend/Database | Database design, SQL/SQLite, Entity Framework Core, backend data layer | [Decision area or backup person] |
| Jaron | Frontend UI, Documentation | UI design, project documentation | [Decision area or backup person] |
| Saw | API, Unit Testing | Core Web API testing, xUnit/JUnit tests, API integration, | [Decision area or backup person] |

## 2.3 Decision and escalation rules

The group makes decisions on technical and design aspects through discussions and agreements among themselves. Every individual can make his/her decision within his/her individual domain, but any major changes in terms of structure, scope, scheduling, or important features would be discussed collectively. In case of lack of consensus, then the group leader would help in making the decision and consult the project sponsor or the instructor, as per the need.

3 Goals Objectives and High Level Features

Goals describe the desired direction. Objectives make the expected outcomes specific and measurable. Features identify the main functions that deliver value to the client or users.

## 3.1 Project goals

| Goal ID | Goal statement | Why it matters |
| --- | --- | --- |
| G-01 | Develop a usable full-stack financial savings application that helps users organize and monitor progress toward savings goals | [Explain the value to users or the sponsor] |
| G-02 | [Describe another important outcome] | [Explain the value] |
| G-___ | [Additional goal if needed] | [Value] |

## 3.2 Measurable objectives

| Objective ID | Specific measurable objective | Target date | How the team will verify it |
| --- | --- | --- | --- |
| OBJ-01 | [State the result with a measurable target] | [Date or sprint] | [Demo, test result, metric, or approval] |
| OBJ-02 | [State another measurable result] | [Date or sprint] | [Verification method] |
| OBJ-___ | [Additional objective] | [Date or sprint] | [Verification method] |

## 3.3 High level features

| Feature ID | Client valued feature | Primary user or stakeholder | Priority |
| --- | --- | --- | --- |
| F-01 | [Name the main capability without detailed requirements] | [User or stakeholder] | [Must / Should / Could] |
| F-02 | [High level capability] | [User or stakeholder] | [Priority] |
| F-03 | [High level capability] | [User or stakeholder] | [Priority] |
| F-___ | [Additional feature] | [User or stakeholder] | [Priority] |

# 4 Scope Priorities and Deliverables

## 4.1 Scope boundaries

| In scope | Out of scope |
| --- | --- |
| [List the capabilities and work the team commits to deliver] | [List specific exclusions and work deferred beyond the semester] |
| [Include the selected financial workflow and required pages] | Real banking connections, real money movement, and real card data unless the sponsor explicitly changes the brief |

## 4.2 Project priorities

Rank the priorities from 1 to 3. Use each rank once, then explain the tradeoff rule.

| Priority area | Rank | Team agreement |
| --- | --- | --- |
| Scope and product value | [1, 2, or 3] | [What must be protected or may be reduced] |
| Schedule and course deadlines | [1, 2, or 3] | [How fixed deadlines affect scope decisions] |
| Quality and technical standards | [1, 2, or 3] | [Minimum acceptable quality and testing] |

## 4.3 Major deliverables and milestones

| ID | Milestone or deliverable | Tangible evidence | Target date or sprint | Owner | Reviewer |
| --- | --- | --- | --- | --- | --- |
| M-01 | Project charter approved | Approved charter | Sprint 0 | [Name] | [Sponsor or instructor] |
| M-02 | Requirements baseline | Use cases, FRs, NFRs, and traceability | [Date or sprint] | [Name] | [Reviewer] |
| M-03 | Architecture candidate reviewed | Architecture document and decision record | [Date or sprint] | [Name] | [Reviewer] |
| M-04 | Midsemester increment | Working product increment and feedback notes | [Date or sprint] | [Name] | [Reviewer] |
| M-05 | Feature complete | Testable release candidate | [Date or sprint] | [Name] | [Reviewer] |
| M-06 | Final delivery | Application, tests, documents, and presentation | [Date] | [Name] | [Reviewer] |

# 5 Resources Constraints and Assumptions

## 5.1 Preliminary resource and budget estimate

Estimate resources at a level appropriate for initiation. Student labor can be recorded in person-hours even when no money changes hands.

| Resource | Estimated quantity or effort | Estimated cost | Source or availability | Owner |
| --- | --- | --- | --- | --- |
| Student effort | [Total person-hours or hours per week] | $0 course labor | [Team availability] | [Name] |
| Hosting or cloud services | [Plan and expected usage] | [$ amount or free tier] | [Provider or course resource] | [Name] |
| Development tools | [Licenses or services] | [$ amount or free] | [Source] | [Name] |
| Equipment or test devices | [Items needed] | [$ amount or existing] | [Source] | [Name] |
| Other | [Resource] | [$ amount] | [Source] | [Name] |

## 5.2 Constraints

| Constraint ID | Limit placed on the product or project | Source | Effect on the team |
| --- | --- | --- | --- |
| C-01 | Complete the project within the course schedule | Course calendar | The team must adjust scope before missing a required deadline |
| C-02 | Use only fabricated financial and card data | Sponsor brief | The product cannot connect to real accounts or process real money |
| C-03 | [Technology, policy, security, or staffing limitation] | [Source] | [Effect] |
| C-___ | [Additional constraint] | [Source] | [Effect] |

## 5.3 Assumptions and dependencies

| ID | Type | Statement | How the team will validate or respond | Owner | Review date |
| --- | --- | --- | --- | --- | --- |
| A-01 | Assumption | [Condition outside the team's direct control that is currently believed to be true] | [How and when it will be checked] | [Name] | [Date] |
| D-01 | Dependency | [Service, person, data, decision, or resource required] | [Fallback if it is unavailable] | [Name] | [Date] |
| [ID] | [Type] | [Statement] | [Validation or response] | [Name] | [Date] |

# 6 Success Criteria Risks and Agile Working Agreement

## 6.1 Project success criteria

| Criterion ID | What success means | Measure or threshold | Evidence | Reviewer |
| --- | --- | --- | --- | --- |
| SC-01 | [A user or sponsor outcome] | [Target value or pass condition] | [Demo, test, report, or approval] | [Name or role] |
| SC-02 | [A product quality outcome] | [Target value or pass condition] | [Evidence] | [Reviewer] |
| SC-03 | [A delivery or stakeholder outcome] | [Target value or pass condition] | [Evidence] | [Reviewer] |

## 6.2 Initial risks and obstacles

| Risk ID | Potential problem | Likelihood | Impact | First response | Owner |
| --- | --- | --- | --- | --- | --- |
| R-01 | [Technical or nontechnical risk] | [Low / Medium / High] | [Low / Medium / High] | [Preventive or contingency action] | [Name] |
| R-02 | [Risk] | [Rating] | [Rating] | [Response] | [Name] |
| R-03 | [Risk] | [Rating] | [Rating] | [Response] | [Name] |
| R-___ | [Additional risk] | [Rating] | [Rating] | [Response] | [Name] |

## 6.3 Agile working agreement

| Working practice | Team agreement |
| --- | --- |
| Sprint length and ceremonies | Sprint length will be one week. We will have standups once a week. We will review our work once a week. [Sprint length, planning, standup, review, and retrospective schedule] |
| Backlog ownership | Jeff [Who maintains priorities and how sponsor feedback enters the backlog] |
| Definition of done | [Minimum code review, testing, documentation, and acceptance conditions] |
| Communication and response time | [Primary channel, expected response time, and meeting attendance rule] |
| Scope change | [Who may approve a major change and how the charter and backlog will be updated] |
| Conflict or missed commitment | [Team resolution steps and escalation path] |

# 7 Approval and Submission Check

Approval confirms that the reviewers understand the project purpose, boundaries, expected outcomes, and initial authority. It does not freeze the entire backlog. Record approved charter changes in the revision history.

## 7.1 Review decisions

| Reviewer | Role | Decision | Conditions or comments | Date |
| --- | --- | --- | --- | --- |
| [Name] | Project sponsor | [Approve / Revise] | [Conditions or comments] | [Date] |
| Shah, Syed Jawad Hussain | Instructor | [Approve / Revise] | [Conditions or comments] | [Date] |
| Jeff Camp | Student project lead | Yes | none | 9/25/2026 |

## 7.2 Signatures

| Name and role | Signature | Date |
| --- | --- | --- |
| [Project sponsor] |  |  |
| [Instructor] |  |  |
| [Student project lead] |  |  |
| [Additional approver if required] |  |  |

## 7.3 Final submission checklist

[ ] The problem or opportunity is clear and does not begin with a predetermined solution.

[ ] The charter explains why the project is needed, feasible, and a responsible use of resources.

[ ] Stakeholders, team responsibilities, and decision authority are clear.

[ ] Goals, measurable objectives, and high level features agree with one another.

[ ] In scope and out of scope boundaries can guide backlog decisions.

[ ] Milestones name tangible deliverables, target dates, owners, and reviewers.

[ ] Constraints, assumptions, dependencies, success criteria, and initial risks are recorded.

[ ] The agile working agreement explains how the team will plan, review, test, communicate, and handle changes.

[ ] Every bracketed prompt has been replaced or removed before submission.

[ ] The version, date, author list, and approval decisions are current.

Recommended filename: TeamName_ProjectCharter_v1.0.docx